# Implementation Plan - StudentSense AI

Build the complete StudentSense AI system: an end-to-end Student Behavior Prediction & Personalized Recommendation System featuring Risk Classification (scikit-learn), Explainable AI (SHAP), Knowledge Base RAG (Vector Search), Generative AI Recommendations, and an Interactive Streamlit Dashboard.

## User Review Required

IMPORTANT

- Environment & Dependencies: Python 3.14 environment will be set up with core dependencies: pandas, numpy, scikit-learn, shap, streamlit, joblib, pytest, python-dotenv, matplotlib, and plotly.

- GenAI Integration: The system includes a dual-mode GenAI recommendation module: it supports live Google Gemini API integration (via GEMINI_API_KEY / LLM_API_KEY) and automatically falls back to an intelligent, rule-grounded recommendations engine if no API key is provided, ensuring 100% offline demonstration capability.

- Dataset Generation: A realistic sample dataset of 200+ students covering academic marks, attendance, assignment performance, study hours, and historical scores will be generated and placed in data/raw/student_data.csv.

## Proposed Architecture & File Structure

c:/first project/

├── README.md

├── requirements.txt

├── .env.example

├── .gitignore

├── app.py

├── config.py

├── data/

│   ├── raw/

│   │   └── student_data.csv

│   ├── processed/

│   └── sample/

├── models/

│   ├── trained_model/

│   ├── preprocessor/

│   └── model_metadata.json

├── notebooks/

│   ├── 01_data_exploration.ipynb

│   ├── 02_preprocessing.ipynb

│   ├── 03_model_training.ipynb

│   └── 04_shap_analysis.ipynb

├── src/

│   ├── data/

│   │   ├── load_data.py

│   │   ├── validate.py

│   │   └── preprocess.py

│   ├── ml/

│   │   ├── train.py

│   │   ├── predict.py

│   │   └── evaluate.py

│   ├── xai/

│   │   └── shap_explainer.py

│   ├── rag/

│   │   ├── ingest.py

│   │   ├── retriever.py

│   │   └── prompt_builder.py

│   ├── genai/

│   │   └── recommender.py

│   └── utils/

│       └── logging_utils.py

├── knowledge_base/

│   ├── academic_support/

│   │   └── academic_resources.md

│   ├── study_skills/

│   │   └── study_planning.md

│   ├── attendance/

│   │   └── attendance_strategies.md

│   └── mentoring/

│       └── time_management_mentoring.md

├── tests/

│   ├── test_data.py

│   ├── test_model.py

│   ├── test_xai.py

│   └── test_rag.py

└── assets/

└── screenshots/

## Proposed Changes

### Core Configuration & Environment Setup

- [NEW] config.py: Central path settings, feature column schemas, risk target mappings, vector store config.

- [NEW] requirements.txt: Python package list.

- [NEW] .env.example: Environment variables template.

- [NEW] .gitignore: standard Python gitignore rules.

### Data Layer (src/data/)

- [NEW] data/raw/student_data.csv: Realistically distributed synthetic dataset with 200+ records.

- [NEW] src/data/load_data.py: CSV loader function with error handling.

- [NEW] src/data/validate.py: Data validation rules (required columns, numerical percentage range 0-100, missing value checks).

- [NEW] src/data/preprocess.py: Imputation, feature scaling, encoding, train/test splitting, and pipeline serialization.

### Machine Learning Layer (src/ml/)

- [NEW] src/ml/train.py: Train baseline (DecisionTree/Logistic Regression) vs Random Forest / Gradient Boosting models, select best based on macro F1-score & Recall, save model binary and preprocessor artifacts.

- [NEW] src/ml/predict.py: Inference API that receives a student record and returns predicted risk_level and class probabilities.

- [NEW] src/ml/evaluate.py: Evaluation suite computing Accuracy, Precision, Recall, F1, Confusion Matrix, and class-wise support.

### Explainable AI Layer (src/xai/)

- [NEW] src/xai/shap_explainer.py: Local and global SHAP explainer module, producing JSON/dict payloads with feature impact directional signals (positive/negative) and human-readable feature descriptions.

### RAG Knowledge Subsystem (knowledge_base/ & src/rag/)

- [NEW] knowledge_base/: Comprehensive markdown files covering Academic Support, Study Skills, Attendance Strategies, and Time Management / Mentoring.

- [NEW] src/rag/ingest.py: Chunks markdown files with metadata (category, topic, file title) and builds TF-IDF / Cosine Similarity vector store saved to disk.

- [NEW] src/rag/retriever.py: Top-k vector retriever querying chunks relevant to student's weak areas and SHAP risk factors.

- [NEW] src/rag/prompt_builder.py: Constructs structured grounded context for GenAI generation.

### Generative AI Recommendation Layer (src/genai/)

- [NEW] src/genai/recommender.py: Generates structured student recommendations containing Summary, Focus Areas, 3-5 Practical Steps, Follow-up Strategy, and Knowledge Sources (supports LLM API with intelligent fallback).

### Dashboard & UI (app.py)

- [NEW] app.py: Streamlit web dashboard featuring Overview, Student Risk Lookup, SHAP Visualizations, RAG-grounded Recommendations, Source Inspector, Class Analytics, and Data Quality views.

### Automated Testing (tests/)

- [NEW] tests/test_data.py: Data validation unit tests.

- [NEW] tests/test_model.py: ML training and prediction unit tests.

- [NEW] tests/test_xai.py: SHAP explanation format tests.

- [NEW] tests/test_rag.py: Document ingestion, chunking, and vector retrieval unit tests.

## Verification Plan

### Automated Tests

- Run pytest to execute all unit tests in tests/:

bash

python -m pytest tests/

### Manual Verification

- Train ML pipeline and build RAG index via CLI script / python commands.

- Launch Streamlit app (streamlit run app.py).

- Test student search, risk prediction, SHAP waterfall explanation, RAG context retrieval, personalized recommendation generation, and class-level analytics.